## Slide 1: Lean Six Sigma Certification & Training
Module 001 Section 002
Define

## Slide 2: Beyond Lean Online Resources
        Certification Courses and Exams
        Workbook Downloads
        Membership Online Training Videos
        LeanSigma Fast Action Implementation Guide
Order Support Products Here

## Slide 3: Understand the Problem
What's the current situation is it rumour opinion or fact or is it unknown?
What is the objective for improvement?
What are the key inputs and outputs?
Who are the customers?
What is the spec and how often are we on target?
Notes: <number>
what's the current situation is it rumour opinion or fact or is it unknown?
what the objective for improvement?
what are the key inputs and outputs?
who are the customers?
what is the spec and how often are we on target?

## Slide 4: Where Are We Going - How Will We Know When We Get There?
Key questions:
  What’s the purpose of this project?
  What prompted it?
  Why is it important to work on this now?
  How much improvement are we looking to make and by when?
  Who needs to be involved?
  How will customers be affected?
  How will we know if things improve?
  What data or information is needed?
  What’s the broad plan?
Notes: <number>

## Slide 5: Tools for Define Include ...
Improvement Charter
Lateral Thinking
Voice of the Customer / CTQ matrix
SIPOC diagram
+ Others
Notes: <number>

## Slide 6: The Improvement Charter
An agreed document defining the purpose and goals for an improvement team
But, keep it simple
Notes: <number>
A charter is a contract between the project sponsor the belt the improvement team.
It also lays out a business case Business Impact Analysis Sells the project
it gives a clearly defined problem statement so the project is focused
it sets out what is the aim of the project
it bounds the scope of the project
what and when the major milestones will be achieved it makes the project time bound
it sets out clear roles and responsibilities for sponsors and team members alike

## Slide 7: The Business Case
Why is it worth doing?
Who will benefit and how?
What are the consequences of not doing it?
How does it fit with the business plan?
Notes: <number>
What is this problem costing us?
Are we likely to lose business as a result?
Look at all the potential problems and classify or rank in terms
of financial impact (increased costs, revenue lost or at risk etc.)
Recast this, referencing stakeholders’ requirements - for example,
cost reduction,improved customer satisfaction, and market share implications

## Slide 8: Looking at the Problem Statement
If you’re tackling a problem, what’s wrong?
  What’s not meeting our customer’s requirements?
  When and where does the problem occur?
  How big is it?
  What’s the impact on the business?
Without the data we need, the issue statement and the description of what’s wrong may be our best guess perception
Notes: <number>
Some Questions to Consider About Your Problem Description
Is it based on fact or gut feel?
Does it already suggest the root cause?
Can the team collect data to verify it?
Is the description too narrow or too vague?
Is the solution already implied?
Would your customers be pleased you’re planning to work on this?

## Slide 9: Example of the Problem Element
Our customers are angry with us and late in paying their bill
But...
  How angry?
  How late?
  How many?
  When did it start?
  What’s the impact on us?
Notes: <number>

## Slide 10: Looking at the The Goal Element
Defining what you’re looking to achieve
SMART!
  Specific
  Measurable
  Agreed
  Realistic
  Timed
Recognise, as with the description of the problem, things may change as data clarifies the picture
Notes: <number>

## Slide 11: Scoping the Project
Which process?
What are the boundaries?
  the start point?
  and the stop point?
What resources are available?
Are there no goes or restrictions?
What time commitment is expected?
What happens to existing roles and goals?
Notes: <number>

## Slide 12: Milestones
A high level plan for the project based on current knowledge
Tied to the phases of your improvement cycle
A balanced view recognising the need to get on with it against the reality of other pressures, demands and limitations
You might use a Gantt chart ..
Notes: <number>

## Slide 13: Roles and Responsibilities
We touched on time commitments and existing roles as part of the project scope
How should the champion work with the team?
Is the team’s role to implement or recommend?
What authority do the team members have?
Notes: <number>

## Slide 14: The who’s who of teams
Lean Sigma Excellence Specialists
  supporting the programme overall
  internal consultants and experts on the process
  provide advice and guidance
Operational Staff
  internal customers of the improvement project
  get involved as required during the project
  actively involved at the Improve Phase,
  particularly in the Piloting and Implementing steps
Notes: <number>

## Slide 15: Kipling’s Guide to Successful Teams
People need to know
  What to do
  Why it’s being done
  How to do it
  And when it needs to be completed
You’ll find Kipling’s serving men provide a helpful set of questions throughout the project and beyond…
Notes: <number>
W5 H
Who
What
Where
When
Why
How

## Slide 16: The Way We Think …
De Bono’s thinking hats
Notes: <number>
De Bono was a lateral thinking guru who said people think in different ways and that people have preferred thinking styles.
people that wear white hats think based on what is fact
red are people that think based on their emotions
green are the creative thinkers
black are those people that like to analyse things and provide constructive criticism
blue are those people that are planners
people that were the yellow hat are the optimists

## Slide 17: Thinking About Thinking
White - facts
Red - emotion
Yellow - optimism
Green - creativity
Black - analysis & constructive criticism
Blue - planning
Notes: <number>
Using the Hats
You don’t need to use them all the time
You don’t need to use every colour but teams might all have to wear the
same at hat at the same time during different phases of the product.
What colour hat should we be wearing in define?
They can become part of an organisation’s common language
They can be used with other techniques

## Slide 18: Using the Hats in Define
A good start up session could be:
  White
    What’s the situation?
    What facts do we have?
    What facts do we need?
    Business case
  Red
    What do we think is wrong?
    What do we feel should be happening?
    Problem description
  Yellow
    What are the benefits of sorting it out?
    Goal description
Notes: <number>

## Slide 19: Exercise - Developing the Improvement Charter With the Hats
Time to put on your thinking hats and try it out.
So, using the white, red, and yellow hats, think about your project and
develop a list of known facts, or information needed,
get ‘the emotion’ on the table and
identify the benefits
Use the above to draft your charter
Notes: <number>

## Slide 20
www.BeyondLean.com
Thank You!