## Slide 1: Lean Six Sigma Certification & Training
Module 007 Section 003
PDCA (Plan, Do, Check, Act)

## Slide 2
Definition
Plan Do Check Act (PDCA) is a framework that provides a methodical approach to problem solving and continuous improvement.
It’s not just a 12 step cycle, it’s a way of thinking!
Standard Ops.
CONTINUOUS IMPROVEMENT
Act
Plan
Check
Do
Notes: <number>
Extra Info
Available
Prepared
Flip chart
Photo
Training
Matl.
Flip Chart
Verbal
Slide

## Slide 3: Why use PDCA?
Human nature vs. Process
Jump straight to solution mode
Fight the fires every time
No common understanding
of the real problem
No measure if the solution
is a real success
Involve the right people
Allow time to plan
A structured approach
to defining the problem
Test and monitor solutions
to ensure goals are met
Notes: <number>
Purpose
The key point to illustrate here is that the PDCA approach is a structured way of thinking about solving problems methodically by using a repeatable process.
It combats the traditional problem solving ways of jumping straight to the solution, without any real forethought or justification for actions. The random animation here illustrates the haphazard traditional approach of human nature, and the repeatable structure of PDCA - remove it if you don’t like it!
Since it’s a process, it is repeatable - unlike the disorganised, random approach often employed by fire fighters.
People like to fire fight, they feel by “solving” problems EVERY day, they are contributing to keeping the business going. What is actually happening is that they are never reaching the true root cause of their problems and are in fact holding the business back from continuously improving by continually meeting the same problems again and again.
By having a PDCA “mindset” we can harness the more detailed Problem Solving techniques ( e.g Problem Resolution Document - see Problem Solving training pack ) to systematically and continuously improve.

## Slide 4: The PDCA Cycle
1. Select Project
11. Monitor Solution
10. Implement Solution
8. Test Solutions
12. Continuous Improvement
3. Set Goals
2. Explain Reason
6. Analyse the facts
5. Gather the data
4. Prepare Action Plan
7. Develop Solutions
9. Ensure Goals are satisfied
PLAN
Continuous
Improvement
Cycle
DO
CHECK
ACT
Notes: <number>
Purpose
This is the key slide to which the rest of this training session will return to. Each step is hyper-linked to further example slides, from which there are links to return to this slide.
Use this opportunity to ask the group to identify a problem they would like to address using the PDCA approach. For example, work package introduction, TIP planning, Annual dinner.
Now using the standard simulation sheet facilitate the discussion with the delegates and fill in the detail of each step along the process. Use the links to other parts of the training as guidelines if required.
The extra slides linked to each step are a guide and do not have to be explained in detail if not required.
Extra Info
Available
FIT Sheet
Photo
Training
Matl.
Flip Chart
Verbal
Slide

## Slide 5
When selecting a project think about how you can identify that an area requires improvement. What inputs help you recognise if an area is not conforming to the required standard?
IPT meetings
KPI’s
Focused Improvement
Teams (FIT)
Others:-
FMEA’s
Risk Assessments
Customer Feedback
(Int/Ext)
1. Select Project
Notes: <number>
Purpose
Problems/Projects can come from many sources, but many come from issues brought up at IPT (Integrated Production Team) meetings – shift based meetings which prioritise work, measure performance against KPI’s and raise and solve issues using a multi-functional team.
For the exercise today, the delegates are using this training session as a forum for selection.
Use the hyperlink, bottom right, to return to the 12 step cycle slide and fill in the group’s selected project on the simulation sheet.

## Slide 6
2. Explain Reason
Achieve this by producing an agreed, clear problem statement, that uses facts, and does not mention any countermeasures.
Example
After Process X has finished, the operator on the machine is expected to inspect the product, and then certify that the process has been successfully completed.
However the Team Leader on Process Y complains that half of the time, products arrive without having the correct certifications, which stops his team from doing their job. He has to spend, on average, 2 hours sorting the problem.
He reckons that this has got worse since they changed the version of IT SELF CERT used 6 months ago (he and his team still hasn’t been trained), and they have taken IT SELF CERT access away some operators. Production has also risen recently, putting strain on resource.
Notes: <number>
Extra Info
Available
Prepared
Flip chart
Photo
Training
Matl.
Flip Chart
Verbal
Slide

## Slide 7
2. Explain Reason
Everyone needs to be trained on IT SELF CERT
More IT SELF CERT certification access is required
More people are required on Process X
Pre-empts countermeasures without understanding the problem – based on opinions not facts
“In the last 6 months, 50% of products arriving at
Process Y have arrived without the proper IT SELF CERT
certifications, causing on average 2 hours delay per
occurrence”.
States the facts, giving frequency, timescale, and impact.
Notes: <number>
Extra Info
Available
Prepared
Flip chart
Photo
Training
Matl.
Flip Chart
Verbal
Slide

## Slide 8
3. Set Goals
Using the previous example of Process X and Y:
To identify and implement the requirements that will ensure that 75% of products arriving at Process Y have completed certifications within 6 months, rising to 100% by the end of this year.
S.M.A.R.T.!!!
Notes: <number>
Extra Info
Available
Prepared
Flip chart
Photo
Training
Matl.
Flip Chart
Verbal
Slide

## Slide 9
4. Action Plan
Specific actions should be highlighted for completion. The key here is that plans should be time-bound and bought-off by the relevant owner.
  Why are we undertaking the project?
What are we going to do? What data is required?
  Who is responsible for each task? Who should be involved?
  How must it be accomplished? How do we review?
  Where can we find relevant data and facts?
  When must a task be complete?
  ...do we need to give feedback?
Notes: <number>
Extra Info
Available
Prepared
Flip chart
Photo
Training
Matl.
Flip Chart
Verbal
Slide

## Slide 10
5. Gather the Data
Gathering data enables us to understand the current situation to discover the extent of a problem. Data provides the information required to analyse a problem.
Data can be collected in a number of ways and forms, depending what you problem are trying to define:
Interviewing
Visit the shopfloor – “Go and See”
Machine Histories
Risk Assessments
Customer Returns Data
Scatter Diagrams, Checksheets - 7 Quality Tools
Notes: <number>
Extra Info
Available
Prepared
Flip chart
Photo
Training
Matl.
Flip Chart
Verbal
Slide

## Slide 11
6. Analysing the Facts
It is important to use the correct tools to define the problem. Only then can relevant data be collected in an appropriate form to allow solutions to be generated and their effectiveness reviewed.
Checksheets
Histograms
Scatter Diagrams
Control Charts
Flow Charts
Cause and Effect Analysis
Pareto Analysis
Data Collection
Data Collection & Analysis
Analysis Techniques
Notes: <number>
Extra Info
Available
Prepared
Flip chart
Photo
Training
Matl.
Flip Chart
Verbal
Slide

## Slide 12
Tool Deployment
Situation
Tracking OEE
Most frequent causes of Downtime
Location of concessions on a Panel
Identifying possible reasons for poor delivery
Understanding process for modifying tooling
Making sense of accident data
Tool
Scatter Diagram
Flowchart
Histogram
Control Chart
Checksheet
Pareto Analysis
Cause and Effect Analysis
Notes: <number>
Extra Info
Available
Prepared
Flip chart
Photo
Training
Matl.
Flip Chart
Verbal
Slide

## Slide 13
Planning for Data Collection
Notes: <number>
2
Extra Info
Available
FIT Sheet
Photo
Training
Matl.
Flip Chart
Verbal
Slide

## Slide 14
Develop countermeasures by brainstorming all the potential root causes to the problem.
Brainstorm
Group
Prioritise
Ask Why?
5 TIMES!
Remember:- the customer protection is a temporary fix that solves the
problem today, the countermeasure is the permanent solution that
prevents the problem re-appearing.
Develop Solutions
Notes: <number>
Explain the difference between a countermeasure and customer protection solution.
Weighs up the cost of a countermeasure versus the benefits gained
It checks to see if the proposed countermeasure represents value for money
Calculate the cost of putting a countermeasure into place
Consider resources required, parts/equipment, interruption to other processes etc. Weigh up the benefits of the countermeasure
Consider both quantifiable and unquantifiable benefits
Quantifiable benefits are usually calculated by year
Calculate the Return on Investment/Payback

## Slide 15
7. Develop Solutions
Tips for Brainstorming:
Have a clear and understood objective
Requires group participation
Quantity not Quality
No criticism is allowed – no idea is a bad idea
Do not work an idea during the session
One person to scribe the ideas onto a board or flipchart
Piggy back off other people’s ideas
Think “outside of the box”
Run a session for around 15 minutes
Have a break before analysing the ideas
Notes: <number>
Extra Info
Available
Prepared
Flip chart
Photo
Training
Matl.
Flip Chart
Verbal
Slide

## Slide 16
5 Why’s Example
Q : WHY has machine stopped ?
A : Overload tripped out !
1
Q : WHY overload trip ?
A : Insufficient oil on shaft !
2
Q : WHY Insufficient oil ?
A : Oil pump inefficient !
3
4
Q : WHY is pump not efficient ?
A : Pump drive shaft worn !
5
Q : WHY is this shaft worn ?
A : Oil filter blocked with swarf !
Root-cause
Notes: <number>
Extra Info
Available
Prepared
Flip chart
Photo
Training
Matl.
Flip Chart
Verbal
Slide

## Slide 17
8. Test Solutions
Once the countermeasures have been identified and prioritised, they have to be tested to assess the effectiveness.
Think about how the success of potential solutions could be measured:
Is a trial required?
Who needs to know?
How many communications sessions are needed?
How will the issues from the trial be captured?
Maybe more more data need to be collected?
Does this data coincide with that collected
to define the problem?
Is it a KPI, one of the 7 Quality Tools?
If so, will comparisons be possible to assess impact?
Notes: <number>
Extra Info
Available
Prepared
Flip chart
Photo
Training
Matl.
Flip Chart
Verbal
Slide

## Slide 18
If the goals have been met, the countermeasure can be implemented.
If the goals have not been met, then the following should be considered:
Develop the existing countermeasure
Can additional countermeasures be developed?
How appropriate are the goals?
Re-evaluating the goals means a return to Step 3!!
Assess the success of the tested countermeasure by comparison with the goals set in Step 3
9. Ensure Goals are Satisfied
Notes: <number>
Key Learning Point – make sure that all the objectives have been met! If not, develop the solution further, try another one, or go back to the starting point.
One of the most important, yet often the most neglected steps in the PDCA cycle
Following the trial, each potential countermeasure tested should be assessed against the goals determined in Step 3.
If the goals have been met, the countermeasure can be implemented.
If the goals have not been met, then the following should be considered:
    Can the countermeasure be developed to ensure compliance?
    Can additional countermeasures be developed?
    How appropriate are the goals?
Re-evaluating the goals means a return to Step 3!!

## Slide 19
10. Implement Coutermeasures
Ensure everything is done to make a successful countermeasure become the new standard
If it meets the objective set, then it must become the standard way of working.
All relevant people informed,
Training needs to be identified and addressed
Necessary documentation updated
Use Standard Operating Sheets to document the new standard
Notes: <number>
Extra Info
Available
Prepared
Flip chart
Photo
Training
Matl.
Flip Chart
Verbal
Slide

## Slide 20
11. Monitor Countermeasures
Continuously gather the data and analyse the facts to monitor the effectiveness of implemented countermeasures
Repeat Steps 5 & 6 of the PDCA cycle to establish the before and after situation.
Individuals involved need constructive feedback after implementing countermeasures to help maintain continuous improvement.
Celebrate success!!!
Notes: <number>
Extra Info
Available
Prepared
Flip chart
Photo
Training
Matl.
Flip Chart
Verbal
Slide

## Slide 21
12. Continuous Improvement
By definition the cycle of improving and ever raising the standards never stops!
Ongoing process control can be used to ensure the performance of the countermeasures consistently meet the objectives set
Improvement is infinite!
Standard Ops.
CONTINUOUS IMPROVEMENT
Act
Plan
Check
Do
Notes: <number>
Extra Info
Available
Prepared
Flip chart
Photo
Training
Matl.
Flip Chart
Verbal
Slide

## Slide 22
www.BeyondLean.com
Thank You!