## Slide 1: Lean Six Sigma Certification & Training
Module 001 Section 004
Improve

## Slide 2: Improve Overview
The goal of the improve phase is to demonstrate that the solutions selected address the root causes of the problem and lead to real and lasting improvement

## Slide 3: Improve Checklist
To complete the improve phase ensure:
  Created a list of improvement ideas for potential solutions
  Used the narrowing and screening techniques to further develop and qualify potential solutions
  Created a ‘solutions statement’ for at least two possible proposed improvements
  Made a final choice of our solution based on success criteria
  Verified our solution with the Project Champion and received buy-in and the go-ahead
  Developed a plan for piloting, testing the solution including a pilot strategy, action plan, results assessment, schedule etc. IF required
  Evaluated pilot results and confirmed that we can achieve the results defined in our Goal Statement (IF we did a pilot /test)
  Identified and implemented refinements to the solution based on lesson from the pilot (IF we did a pilot /test)
  Created and put in place a plan to implement the complete solution, complete with a process control system
  Considered potential problems and unintended consequences of the solution and developed preventative and contingent actions to address them

## Slide 4: Improve Steps
Step 10:
Generate Possible Solutions
Step 11:
Select the Solution
Step 12:
Plan & Test the Solution
Toll Gate Review

## Slide 5: Step 11: Generate Possible Solutions
Having isolated the causes of variation in the previous steps, the aim now is to identify the best ways to improve the process.
We can use various techniques to help identify and explore potential solutions, but remember that the solution(s) must fix or improve the xs that ultimately affect our project Y

## Slide 6: Step 10: Generate Possible Solutions
This step is about:
  Generating as many possible solutions as we can
  To separately address symptoms & causes
  To identify where breakthrough actions are needed
  It might well be that you can build on ideas developed through your earlier work, particularly in Measure and Analyse phases
    Your process stapling may have identified some NVA steps
    Your root cause analysis may have highlighted some clear opportunities for prevention
    Your ABC / Workflow Analysis may have highlighted bottlenecks and areas for improvement

## Slide 7: Step 10: Key Outputs
In completing step 10, you should produce at least the following:
  A list of potential solutions

## Slide 8: Step 10: Possible Tools
A few tools are applicable to this step:
  Various Brainstorming Approaches
  IT Solutions Check Lists*
  ‘Lean’ Concepts
  Poka Yoke

## Slide 9: Step 10: Positive Brain Storming
Method to generate ideas. Benefit of brainstorming is the power of the group in building ideas of each others ideas.
Should be a familar technique:
  Obtain a flip chart or marker board, and pick a scribe to record the ideas.
  Set a time limit on the brainstorming session.
  Start with an introductory statement of any requirements, objectives or problems that are thought to be relevant.
  Start brainstorming ideas to solve the problem using other ideas as catalysts for new ones (don’t ridicule any ideas)
  Affinity cluster, order and rank ideas (daft, possible, excellent etc.)
  Select ideas to analyse further

## Slide 10: Step 10: Negative Brain Storming
When a problem materializes, people’s typical response is to toss a whole mess of reasons at you, rationalizing why abc, xyz, etc will NOT work as a solution.
Rather than fight it, sometimes it is better to “enjoy” the negatives, as opposed to avoiding them.
In negative brainstorming the team is encouraged to think of ideas that will help make things worse, arrive at a bad solution! Apart from that, negative brainstorming has the same rules as positive brainstorming session
Once the negative brainstorming session is complete, the resulting list of ideas for making the problem worse is examined. The team take each of the 'negative ideas' and ask themselves whether it suggests a corresponding 'positive idea' for solving the problem. This process generates a new list of constructive ideas.

## Slide 11: Step 10: Negative Brain Storming Exercise
Desired Outcome: Identify solutions for a specific problem (use a real problem)
What | How | Who | Timing
Identify possible solutions | Collectively pick a problem you wish to solve Make an introductory statement of any requirements, objectives or problems that are thought to be relevant. Start brainstorming negative ideas to solve the problem using other ideas as catalysts for new ones For each negative idea, thing of a positive suggestion Affinity cluster, sort and rank ideas | All | 20 mins
Close Exercise | Report your results | All | 1 mins

## Slide 12: Step 10: IT Levers
There are many standard IT solutions to common process problems:

## Slide 13: Step 10: Some Common Process Enabling Technologies
Workflow
Imaging and e-forms
E-document Management Systems (EDMS)
Groupware
Decision Support / Data Warehouse
Communications
Other technologies

## Slide 14: Step 10: What Can workflow Provide?
Automation of work routing
Tracking of work status
Allocation and scheduling of work
Process indicators
Workflow is not just about work routing, it is about the management control and measurement of the business process

## Slide 15: Step 10: Imaging
Electronic scanning of documents
Data capture OCR, ICR, Barcode
Fax servers
Can expand to multimedia
Usually requires large storage capacity

## Slide 16: Step 10: Capabilities of a Good EDMS
Ability to search on indices or content
Foldering
Native viewing of document
Revision control
Check-in / Check-out
Sharing of documents
Transparent integration with online applications

## Slide 17: Step 10: The Classic Data Warehouse
Relational
Data
Purchased
Data
Legally
Obtained
Data
High Performance Loader
Warehouse
RDBMS
Extraction and Cleansing
Queries and Analysis

## Slide 18: Step 10: Data Warehouse Capabilities
Consolidate disparate information
Data mining
  Simplified access
  Ability to drill down for details
  Discovering hidden trends and patterns
Improved customer service through ready access to information

## Slide 19: Step 10: Communications
Internet / Intranet / Extranet (EDI)
WAP / Bluetooth
IVR (Integrated Voice Response)
Radio and Cellular Networks
Specialised Terminal Devices
Digital TV
Others

## Slide 20: Step 10: Explore IT as an Enabler
First
  Design your processes, innovate keeping in mind available technologies
Then
  Select the technologies, packages and services required to implement
Avoid
  Pressure to justify the IT Department Investment in a paticular technology
Look for
  Integration across several technologies

## Slide 21: Step 10: Lean Concepts
What is Lean?
'Lean production is aimed at the elimination of waste in every area of production including customer relations, product design, supplier networks and factory management. Its goal is to incorporate less human effort, less inventory, less time to develop products, and less space to become highly responsive to customer demand while producing top quality products in the most efficient and economical manner possible.‘ -- MIT
  Firmly routed in manufacturing – currently very successful in ‘Service’ sector
  ‘Lean’ as a system coined for the Toyota Production System Some concepts, but not all, can be applied to the service/transactional environment

## Slide 22: Step 10: Lean Concepts
Principles of Lean Enterprise:
  Zero waiting time
  Zero Inventory
  Scheduling -- internal customer pull instead of push system
  Batch to Flow -- cut batch sizes
  Line Balancing
  Cut actual process times

## Slide 23: Step 10: Three Sources of ‘loss’ Cause Value to Leak from the Business
People /
Resources
Process
Information
Material /
Transactions
Waste
Variability
Inflexibility
Cost
Quality
Delivery
Sources of Loss
“You can only be as efficient as your business systems allow you to be”
Business system
Business Components
Performance Indicators (Ys)

## Slide 24: Step 10: Simultaneous Tackling of the 3 Sources of Loss
Waste
Variability
Inflexibility
Typical Focus of Lean Improvement
Typical Focus of Traditional Six Sigma
Typical focus of Re-engineering activity
WIP, Cycle Times
Defects, Costs
Capacity, Bottlenecks, New Products / Channels
Lean Six Sigma; the Discipline of DMAIC with the tools / concepts of Lean
WIP, Cycle Times, Defects, Costs

## Slide 25: Step 10: Lean Focuses on Removing Waste
Lean is more about introducing best practice methods to create a smooth process flow, than conducting detailed root cause analysis (Six Sigma).
You’ve already used the most common lean investigation tools
  Value Stream Mapping
  Activity Base Costing, Workflow Analysis
We can look at the Lean Value Stream to see if any concepts can be applied as solutions to tackling the xs and enhancing the Y

## Slide 26: Step 10: Waste (Muda)
We’ve already looked at value adding / non value adding activites. This is a direct measure of the amount of waste in a process:
Value Added
Work that directly increases the value of the product
Waste = Non-value-added
Work which does not increase the value of the product (e.g., rework, checking, contingency, or exception processing)
Incidental Work = Business Value Added
Non-value-added, but necessary work or required for financial / regulatory purposes

## Slide 27: Step 10: Waste
The objective is to reduce waste and increase the value-added work
“Every time material is handled something is added to its cost, but not necessarily to its value”
Henry Royce, co-founder of Rolls-Royce

## Slide 28: Step 10: Seven Wastes of Lean
What is Waste?
1
Overproduction
2
Waiting
3
Transportation
4
Over-Processing
5
Inventory
7
Motion
6
Re-work
Waste of resources beyond what is needed to meet customer needs
=
As discussed some types of waste are more or less prevalent in transactional / service processes . . .

## Slide 29: Step 10: Overproduction Creates More Waste
There is a cause and effect relationship amongst the different types of waste:
1
6
2
3
4
5
7
Overproduction
Waiting
Transportation
Over-Processing
Inventory
Motion
Re-work
Overproduction is the worst type of waste, as it leads to further waste, including over-staffing

## Slide 30: Step 10: Overproduction
Is producing sooner or in greater quantities than customers demand
A fundamental problem with mass production (or ‘batch-and-push’) is that each process in the value stream acts as an isolated island, producing and pushing product forward according to the production schedule instead of the actual needs of the downstream ‘customer’ process

## Slide 31: Step 10: Overproduction
Since material output is not yet needed (or resources are not available) it must be handled, sorted, stored etc. pure muda!
Defects remain hidden in inventory queues until the downstream process discovers the problem (which by then is extensive and hard to trace)
As a result value added time is very short, and total cycle time becomes very long
Money / capital can be tied up in the inventory (more of a problem for manufacturing) leading to high process costs
Extra operators / resources are required to work backlogs, and work on items that are not required or cannot be processed immediately
Lead time is increased, which impairs your flexibility to respond to customer requirements

## Slide 32: Step 10: Waiting
Is people or units which wait for completion of another work cycle
  Generated by lack of data, WIP or by machine/system breakdowns (e.g. photocopiers, IT systems).
  Examples
    Arrive one hour early for the meeting
    Waiting for the right information to arrive
    Waiting for an approval to be obtained
  Increase in costs due to long cycle times, long lead times and decreased productivity
Rebalance activities (between processes or operators) to remove waiting

## Slide 33: Step 10: Transportation
Is the unnecessary movement of people and material between processes
  Generated by multiple sites or inefficient office layout
  Examples
    Having the waste bin at the bottom end of your garden
    Shipping forms across the country
  Increase in costs due to unnecessary handling, longer lead times and increase risk of damage/loss
Relocate processes, then introduce standard sequences for transportation

## Slide 34: Step 10: Over-processing
Is processing beyond the standard required by the customer
  Generated when standards are difficult to define or operators are not trained adequately (may be an undesirable effect of an operator’s pride in his work)
  Examples
    Stirring a fully mixed cup of coffee
    Obtaining extra, unecessary AML data
  Increase in costs due to longer lead times and additional direct labour hours
Provide clear, customer driven standards for every process

## Slide 35: Step 10: Inventory (WIP)
Is raw material, work-in-process or finished goods beyond what is required to maintain the flow
  Generated by planning large production batches or buying raw material in excess
  Examples
    Unworn clothes brought back at the end of the holiday
    Data bought in bulk, stored for months before use
  Inventory is often a symptom of other problems in the system
  Increases costs due to storage (space, man hours), risk of obsolescence/passing shelf life/damage and interest
Improve production control system and commit to reduce unnecessary comfort stocks

## Slide 36: Step 10: Re-work
Is repetition or correction of a process
  Rework is a failure to meet the Right First Time Expectation; generated by inadequate methods, materials, machines or manpower.
  Examples
    Write a text on a piece of paper, later on you type it in the computer
    Correcting customer information for a previously submitted application
  Increase in costs due to additional quality controls, scrap and additional handling
Analyse and solve the root cause of rework and “Do it right the first time!”

## Slide 37: Step 10: Motion
Is the unnecessary movement of people or machines within a process
  Generated by bad ergonomics in the workplace, inefficient layout of office, factory etc. or off-line resources (raw material, WIP etc.).
  Examples
    Leave the remote control on top of the TV
    Move around a table 20 times to produce a batch
  Increase in costs due to long cycle times and long lead times
Carefully design work stations and use standardized work to minimize motion

## Slide 38: Step 10: The 8th Waste of Lean!!
Not amongst the traditional 7 wastes of lean, and often overlooked is the wasted potential of people ...
“We know what needs to be done. We tell
management, but
they don’t listen.”
“Why am I never asked, I have good ideas”
“Why do we have managers doing the work?”
“It’s hard to soar like an eagle when you’re surrounded by turkeys”
“Why are the staff always so resistant to change, can’t they see it will benefit them all in the long run?”

## Slide 39: Step 10: Waste Exercise
Desired Outcome: Identify possible waste for a specific process (use a real process)
What | How | Who | Timing
Identify possible waste for each of the seven lean categories for a nominated process | Collectively pick a process (or individually select a process you know well) Try to identify as many types of waste as you can for the process. Try to identify at least one example for each category (but don’t worry if you can’t!) | All | 20 mins
Close Exercise | Report your results | All | 1 mins

## Slide 40: Step 10: Sub-optimal Processes
  Employees are organsied into speacialist functions
  Each employee works sequentially on each activity
  A functional structure creates hierarchial organisation
  The processes are slow, inefficent and inflexible

## Slide 41: Step 10: Produce to Your Takt Time
Takt Time =
Available Working Time
Customer Demand
Utilisation %: The effectiveness as a % that your resources are busy working.
Effectiveness: How effective your process is at meeting your business / strategic goals for that particular process.
Theoretical FTE: A calculation to identify the required FTE against the manual requirements of the process. Gives the best case FTE profile
TAKT time: The required rate at which the process output meets the customer demand
Theoretical FTE =
Manual Time
Takt Time
Utilisation % =
Theoretical FTE
Actual FTE
x 100
Gives you a sense for the rate at which a process should be producing. It helps you see what you are doing and what you need to improve – add to your VSMs

## Slide 42: Step 10: Introduce Continuous Flow (CF)
  Process one unit at a time, with each item passed immediately from one procss step to the next without stagnation in between
  Sometimes you may want to limit pure continuous flow, as connecting processes in CF also merges all lead times and downtimes
  CF is the most efficient way to process a transaction, or produce a product
Isolated Islands
Continuous Flow

## Slide 43: Step 10: Look to introduce Pull Systems
There are often spots in the value stream where continuous flow is not possible and batching is necessary:
  Some processes are designed to operate at very fast or slow cycle times and need to change over to serve multiple product families (e.g. data analysis for a suite of scorecards)
  Some processes, such as those at suppliers or customers, are far away and shipping one piece at a time is not cost effective
  Some processes have to much lead-time or are too unreliable to couple directly to other processes in a continuous flow
Resist temptation to schedule these via an independent scheduling function. Instead use a pull system

## Slide 44: Step 10: Supermarkets and Kanbans
Supermarket Pull System:
Supplying
Process
A
Customer
Process
B
Supermarket
Unit
Unit
Withdrawal Kanban
Production/Release Kanban
Can be difficult to find opportunities to find pull systems in service / transactional processes . . .

## Slide 45: Step 10: First In First Out (FIFO)
Pull systems are a nice way to control flow between processes that cannot be tied together in a continuous flow, but sometimes it is not possible to keep an inventory (e.g. transactions!). Instead use a first-in-first-out (FIFO) lane to control the flow:
Upstream
Process
A
Downstream
Process
B
Supermarket
Kanban
max. 50 Units
FIFO Lane
Full?
Stop!

## Slide 46: Step 10: Try to send the customer schedule to only one production process
By using supermarket pull systems, you will typically need to schedule only at one point. This point is called the pacemaker process, because how you control production at this process sets the pace for all the upstream processes.
FIFO
Process
A
Pull
Process
B
Pull
Process
C
Pull
Process
D
Customer
Schedule
Process
A
Pull
Process
B
Process
C
Process
D
FIFO
Schedule
Customer

## Slide 47: Step 10: Variable Flow
Standard
Unit?
Yes
No
  Define Standard and non-standard conditions
  Simplify standard flow
  One expert, or team of experts manage non-standard units

## Slide 48: Step 10: Direct Links
  Avoid unnecessary loops in the process
  Encourage direct links between impacted parties

## Slide 49: Step 10: Fewer Activities
  Fewer potential problems
  Less waiting time
  Increased responsibility and empowerment
  Less hierachy

## Slide 50: Step 10: Maximise Parallel Activities
  Time spent doing activities in parallel is time gained in total cycle time
  Look for opportunites in information based service / transactional process

## Slide 51: Step 10: Identify Defects
  Do not pass defects down the line
  Set up controls (see FMEA and PCS)

## Slide 52: Step 10: Common Opportunities for Improvement
Reduce non value adding activites
Reduce number of different roles
Reduce number of steps
Fix the problems
Reduce transfer times
Reduce waiting times
Reduce work in progress
Reduce inspection and checking
Increase parallel activities
Introduce pull systems
Introduce continuous flow

## Slide 53: Step 10: Poka Yoke
Japanese term which means mistake proofing.
A poka yoke is a device, mechanism, or system prevents incorrect parts from being made or assembled (manufacturing), or prevents processing error (services)
Alternatively a poka yoke easily identifies a flaw or error
Poka-yoke is a technique to preventing errors by designing the process, equipment, and tools so that an operation literally cannot be performed incorrectly

## Slide 54: Improve Steps
Step 10:
Generate Possible Solutions
Step 11:
Select the Solution
Step 12:
Plan & Test the Solution
Toll Gate Review

## Slide 55: Step 11: Select the Solution
Select a solution that will deliver the benefits agreed in the Project Charter
Address both symptoms and key causes
Take account of our criteria:
  Customer priority and satisfaction
  Cost of resource
  Speed
  Politics
  Legislation

## Slide 56: Step 11: Show Me the Money!
Completing the Business Case…
Define
Budget:
Initial COPQ estimates
Outline business case
Forecast:
Update COPQ based on To-Be Process
Add actual solution costs to the business case
Actual:
Actual cost savings
Measure
Analyse
Improve
Control
Forecast:
Update COPQ estimates based on analysis of real data
Forecast:
Update COPQ estimates based on real data
By this stage you should be in a position to complete the 1st draft of the business case with the final benefit estimates and actual solution costs

## Slide 57: Step 11: Key Outputs
In completing step 11, you should produce at least the following:
  Evidence of a systematic selection process
  Documented rationale that the solution will address the root cause(s)
  To-be Process Model
  Documented risk analysis around the new process (e.g FMEA)
  Cost benefit analysis / investment appraisal

## Slide 58: Step 11: Possible Tools
A few tools are applicable to this step:
  To-Be Process Model
  ABC, Work Flow Simulation
  Priority or Criteria Based Matrix
  CE Matrix
  CPPOLDAT
  Force Field Analysis
  FMEA
  Investment Appraisals (CBA)

## Slide 59: Step 11: ‘To-Be’ Process Model / Workflow Simulation
A cheap and relatively easy way to analyse the impact of a proposed solution is to map the future state process and perform a work flow analysis:
  Provides a structure for other ‘quality’ tools:
    Provides a structure for FMEAs / Risk analysis
    If you’ve done an ABC for the ‘as-is’ process, provides a comparative model for cost benefit analysis
    Provides a structure for the Process Control System
  Can perform ‘what if’ scenarios as a precursor to testing
  Generates requirements for the implementation of the proposed solution ‘it must look like x, operate at y level of performance, and require z resources’
  Use to derive the final business case

## Slide 60: Step 11: ‘To-Be’ Process Model / Workflow Simulation
Data Input
Perform
Calculation
Make
Decision
100
Cases
Cases
Passed
(75%)
Cases
Failed
(25%)
1 day
2 days
2 days
Res. A £10
Res. B £20
Res. C £20
CT = 5 days
Total Cost = £5,000
Revenue = £750
As-Is Process
Potential Solutions:
  New Decision Making Policy
  Get customers to complete case on-line
  Procure/develop software to perform automatic calculations & decisions

## Slide 61: Step 11: ‘To-Be’ Process Model / Workflow Simulation
Data
Download
Perform
Auto
Calculation
Make
Decision
100
Cases
Cases
Passed
(45*80%= 36%)
Cases
Failed
(45*20%= 9%)
0 days
2 days
Res. C £20
CT = 2 days ( - 3days)
Total Cost = (100x£3)+(45x£20)
= £1,200 ( - £3,800)
Revenue = £860 ( + £110)
To-Be Process
Internet £1
System A £2
New Policy
Auto
Passed
(50%)
Auto
Failed
(5%)

## Slide 62: Step 11: Priority or Criteria Based Matrix
Steps in criteria based prioritisation
  List the ideas or options
  Identify the important criteria in the decision – Don’t include costs (yet)!
  Weight these criteria on a relative scale (use AHP)
  Look at how each option impacts the factors and obtain a relative score. Normalise tangible factors, use AHP for intangible factors
  Multiply the score by the weighting
  Add up the weighted scores
  Create ‘shoulder diagram’ of solution scores vs. costs
  Evaluate and select options

## Slide 63: Step 11: Analytic Hierarchy Process (AHP)
Technique used to weight concepts, products, options, improvements, and other important items.
This multi-criteria decision making process enables you to work with both tangible and intangible factors
Works on the concept that two way comparisons are the easiest for the human brain
AHP becomes laborious after 72 items/factors, although you could group to create a smaller set

## Slide 64: Step 11: Weighting Criteria
Create a table with the factors listed in both the column and row headings
Decide on the relative importance of each factor with each of the other factors in turn, row by row:
If the row is less important than the column then use the reciprocal score (the opposite entry should have a reciprocal score)
Divide each entry by the sum of the column it appears in
Take an average of the row to drive the weightings
Score | Description
1 | Row and column are equally important
3 | Row is moderately more important, experience and judgement favour the row over the column
5 | Row is strongly more important, experience and judgement strongly favour the row over the column
7 | Row is very strongly more important: the row is strongly favoured and its dominance is is demonstrated in practice
9 | Row is absolutely more important: the evidence favouring the row is of the highest possible order of affirmation
2, 4, 6, 8 | Intermediate values

## Slide 65: Step 11: Weighting Criteria
Example:
We want to use AHP to select a software product, from 4 potential vendors and have decided to use the following criteria to make the selection:
  Market size – An indication as to their long term stability
  Compatibility – How easy to integrate current/future features
  Ease of Use – How easy is it for a user to use the product
  Functionality – How many features does it possess
NB. For a full vendor selection process one would should consider many other factors, but this is only an illustration

## Slide 66: Step 11: Weighting Criteria
 | Market Size | Compatibility | Ease of Use | Functionality | Average (Weighting)
Market Size | =1/22 | =(1/7)/8.14 | =(1/9)/6.61 | =(1/5)/1.6 | 0.05
Compatibility | =7/22 | =1/8.14 | =(1/2)/6.61 | =(1/5)/1.6 | 0.16
Ease of Use | =9/22 | =2/8.14 | =1/6.61 | =(1/5)/1.6 | 0.23
Functionality | =5/22 | =5/8.14 | =5/6.61 | =1/1.6 | 0.56
 | Market Size | Compatibility | Ease of Use | Functionality
Market Size | 1 | 1/7 | 1/9 | 1/5
Compatibility | 7 | 1 | 1/2 | 1/5
Ease of Use | 9 | 2 | 1 | 1/5
Functionality | 5 | 5 | 5 | 1
Total | 22 | 8.14 | 6.61 | 1.6

## Slide 67: Step 11: Obtain a Relative Score for each Option against each Factor
For each factor or option obtain a relative score against each criteria. If there is a tangible measure against the criteria you need to normalise the data, if the criteria is intangible use AHP or another appropriate ranking method
Using our example:
  Market size – Tangible, can use revenue (£) as a measure
  Compatibility – Tangible, can use number of compatible products as a measure
  Ease of Use – Intangible, use AHP
  Functionality – Tangible, can use count of comparable functions as a measure

## Slide 68: Step 11: Obtain a Relative Score for each Option against each Factor
 | Vendor A | Vendor B | Vendor C | Vendor D | Total
Market Size (£000’s) | 250 | 100 | 50 | 500 | 900
Compatibility (No. Products) | 5 | 13 | 20 | 2 | 40
Ease of Use (AHP) | ? | ? | ? | ? | N/A
Functionality (No. Functions) | 3 | 6 | 12 | 8 | 29
 | Vendor A | Vendor B | Vendor C | Vendor D
Market Size (£000’s) | =250/900 | =100/900 | =50/900 | =500/900
Compatibility (No. Products) | =5/40 | =13/40 | =20/40 | =2/40
Ease of Use (AHP) | .15 | .25 | .35 | .25
Functionality (No. Functions) | =3/29 | =6/29 | =12/29 | =8/29
NB. If a smaller number is better, take a reciprocal first, then normalise the reciprocals

## Slide 69: Step 11: Multiply the Score by the Weighting
Now multiply each score by the appropriate weighting, and sum the values for each option to derive a final, normalised score.
Using our example:
Criteria | Weighting | Vendor A | Vendor B | Vendor C | Vendor D
Market Size | 0.05 | =.28x.05 | =.11x.05 | =.06x.05 | =.56x.05
Compatibility | 0.16 | =.13x.16 | =.33x.16 | =.50x.16 | =.05x0.16
Ease of Use | 0.23 | =.15x.23 | =.25x.23 | =.35x.23 | =.25x.23
Functionality | 0.56 | =.10x.56 | =.21x.56 | =.41x.56 | =.28x.56
Importance (Total) |  | 0.13 | 0.23 | 0.40 | 0.25

## Slide 70: Step 11: Evaluate Costs
Cost is an important factor that figures in every decision a business has to make
How much you are willing to pay for a certain return is up to you. Similarly the cost will influence how much you need to charge, which may limit the customer populations you are selling to
Do not include cost as a criterion when selecting solutions, factor in costs at the end of the process

## Slide 71: Step 11: Evaluating Costs
Plot the scores against the costs of the solution, and link up the outer most points. The most cost effective solutions can be found on the ‘shoulder’
How much you are willing to pay for level of performance you require?
Using our example:
Although Vendor C scored the best, Vendor B is probably the most cost effective.
It probably isn’t worth the extra cost for D, and A is probably too cheap and cheerful

## Slide 72: Step 11: CE Matrix
The CE matrix is also another option instead of or in addition to criteria based matrices
Use the CE matrix as before to see which evaluate solutions against the xs. Has the advantage over criteria based matrices in that it considers the xs directly

## Slide 73: Step 11: CPPOLDAT
Use CPPOLDAT as a tool for an impact assessment on the possible solution(s)
This time round, CPPOLDAT can help you assess the magnitude of change and is a useful precursor to performing the risk analysis and developing the implementation plan

## Slide 74: Step 11: Force Field Analysis
Force Field Analysis is a technique for looking at all the forces for and against a decision. In effect, it is a specialized method of weighing pros and cons
By carrying out the analysis you can plan to strengthen the forces supporting a decision, and reduce the impact of opposition to it
Where you have decided to carry out a plan, Force Field Analysis helps you identify changes that you could make to improve it

## Slide 75: Step 11: Force Field Analysis
To carry out a force field analysis, follow these steps:
  List all forces for change in one column, and all forces against change in another column.
  Assign a score to each force, from 1 (weak) to 10 (strong).
  Draw a diagram showing the forces for and against change. Show the size of each force as a number next to it, or use a scale above the columns
  Total up the scores in both columns, the bigger the difference towards the force for change the easier you will find it to implement the solution
Once you have carried out an analysis, you can decide whether your solution is viable….

## Slide 76: Step 11: Force Field Analysis
Where you have already decided to carry out a improvement project (e.g. after a workflow analysis), Force Field Analysis can help you to work out how to improve its probability of success. Here you have two choices:
  To reduce the strength of the forces opposing a project, or
  To increase the forces pushing a project
Often the most elegant solution is the first: just trying to force change through may cause its own problems. People can be uncooperative if change is forced on them.

## Slide 77: Step 11: Force Field Analysis Exercise
Desired Outcome: Identify forces for and against implementing PE in the Risk Department!!
What | How | Who | Timing
Identify and classify forces for and against implementing PE in the Risk Department | Identify all the possible forces for and against implementing PE within the Risk Department Score the forces Decide is PE is doomed or not Identify actions to improve PE’s chance of success Compare your lists with the other members of your team | All | 20 mins
Close Exercise | Report your results | All | 1 mins

## Slide 78: Step 11: Risk Analysis
Once a viable solution had been identified, it is important to identify and manage any new risks associated with the new process
If one does not manage the risk then there is the possibility that although the new process performance meets the project objectives and specifications, you may experience unexpected performance issues in other areas
A common risk tool for this stage, that we’ve seen already, is the FMEA

## Slide 79: Step 11: FMEA
You may have used a FMEA during the measure phase to identify potential xs, but you are only getting half of the value from the tool if you use it during the measure phase
This time round the tool can be used to almost its full potential, however it isn’t until the control phase where the FMEA becomes a mechanism to manage the process in an on-going capacity
Perform the analysis as before but:
  Identify new failure modes, causes etc. for the to-be process
  Take the analysis up to the point of identifying the necessary controls for the future state process

## Slide 80: Step 11: FMEA
From now on, if you wish to use FMEA in an ongoing capacity, you must update both the process model and FMEA in parallel
Once the action results have been in place for a period, update the main section and clear the action section
New process steps, failure modes etc.
Identify Actions to mitigate unacceptable risks
Monitor risk and identify new actions and controls as required
1
2
3

## Slide 81: Step 11: Investment Appraisal
Performed once FMEA completed
Validate if benefits outweigh costs
Consider all costs of implementation, present and future
Determine ALL benefits
  Expense
  Time
  Customer satisfaction
  Employee satisfaction
  Safety
  Others

## Slide 82: Improve Steps
Step 10:
Generate Possible Solutions
Step 11:
Select the Solution
Step 12:
Plan & Test the Solution
Toll Gate Review

## Slide 83: Step 12: Plan & Test the Solution
The purpose of solution testing is to lower the risk of failure, conform the expected results and provide an opportunity for impacted parties to provide feedback and buy-in
The two common approaches are piloting and / or process simulation to test the solution

## Slide 84: Step 12: DMAIC and Project Management
Several ways to manage a DMAIC ‘Project’
Define
Measure
Analyse
Improve
Control
Define
Measure
Analyse
Improve
Control
Feasibility Study (No budget, informal control)
Project Management (budget, formal control)
Project Management (budget, formal control)
The nature of the project, the company’s project management and budget approval / sign-off process will dictate the required level of project management required for your DMAIC ‘project’!!

## Slide 85: Step 12: Key Outputs
In completing step 12, you should produce at least the following:
  IF conducting a pilot study:
    Detailed plan for conducting a pilot
    Evidence that the proposed solution(s) improve the current process
  Detailed implementation plan for roll-out of the full solution and subsequent process control system
Due to the potential scale of planning required for this step of your DMAIC project, you may find it easier to create separate detailed plans for the pilot and full scale roll-out. Your overall plan/schedule can represent these activities as high-level project stages, and you can reserve the detailed planning of these stages until the appropriate time

## Slide 86: Step 12: ‘Ready, Fire, Aim!’ Will Waste Effort
Key questions:
  What’s the plan & who needs to approve it?
  How will the plan be communicated?
  What help do we need?
  How will the results be measured?
  Can we confirm our cost benefit analysis?

## Slide 87: Step 12: Possible Tools
A few tools are applicable to this step:
  Pilot
  Simulation
  Design of Experiments (DOE)*
  Inferential Statistics

## Slide 88: Step 12: Pilot Studies
A trial implementation of a proposed improvement, conducted on a small scale under close observation and scrutiny
Be prepared for some potentially major changes to the overall project plan, organisation, and budget during this stage

## Slide 89: Step 12: Pilot Purpose
Revise improvement before implementation
Determine best implementation method
Lower failure risks
Identify all implementation costs/benefits
Confirm expected results
Obtain user feedback
Obtain buy-in

## Slide 90: Step 12: Pilot Execution
Involve management – especially Process Owner
Carefully and thoroughly plan pilot activities
The pilot must match the To-be process (or the To-be process updated to match the pilot!)
Use affected personnel – get buy-in
Update measurement system from “Measure” phase
  Retain KPOVs and vital IPO measures for comparative purposes
  Add new measures based on the new process design for validation purposes
Monitor results
Debrief
Adjust full scale implementation accordingly

## Slide 91: Step 12: Simulation
Sometimes a pilot is not necessary or inconvenient:
  The business has plans to implement the solution regardless of the business case!!!!!
  You are confident that the previous analysis stacks up and the risks of failure are low, or if they occur can be worked around
  The project s running out of time and money!!!!
  The cost of a pilot is almost as expensive / problematic as implementing the full solution
In these instances, if you haven’t done it already, a process simulation / work flow analysis is the next best alternative
Use simulation/modeling when physical pilot not practical

## Slide 92: Step 12: Design of Experiments
Trying to find out how the Xs work together
Testing out different permutations
DOE is applicable as a technique for finding out root causes and for testing improvement ideas
Produces a ‘transfer function’ to predict the main effect:
  Y= c1x1+c2x2…+ cnxn + constant
As stated during the ‘analyse’ phase, although in theory it sounds like a good idea, given the greater degree of natural variation and employee apathy, DOE is fairly limited in its application in service transactional environments

## Slide 93: Step 12: Design of Experiments: Terminology
  Response: The process output variable that is being studied (Y)
  Factors: Process input variables (x) that are controllable and are believed to have a measurable effect on the response
  Levels: The magnitude of a quantitative factor or the attribute of a qualitative factor
  Experimental Run (treatment): A distinct combination of factors and levels
  Replicate: The repetition of an experimental run
  Main Effect: the effect on the response variable that is produced by changing the settings of an input variable
  Interaction Effects: the effect on the response variable that is produced by the combination of two or more input variable

## Slide 94: Step 12: Design of Experiments: Example
Travelling to work by car:
  What sort of things influence the fuel consumption of your car?
  How might these factors interact?
  How could we find out?

## Slide 95: Step 12: Design of Experiments
What’s the next experiment? And how many experiments would we need?
Speed (mph) (x1) | Tyres (psi) (x2) | Air Conditioning (on/off) (x3) | Mpg (Y)
55 | 30 | Off | ?
65 | 30 | Off | ?
55 | 35 | Off | ?
65 | 35 | Off | ?
? | ? | ? | ?

## Slide 96: Step 12: Full Design of Experiments
Full Factorial Design:
Speed (mph) (x1) | Tyres (psi) (x2) | Air Conditioning (on/off) (x3) | Mpg (Y)
55 | 30 | Off | ?
65 | 30 | Off | ?
55 | 35 | Off | ?
65 | 35 | Off | ?
55 | 30 | On | ?
65 | 30 | On | ?
55 | 35 | On | ?
65 | 35 | On | ?

## Slide 97: Step 12: Design of Experiments
The number of experiments:
  The number of experiments = levelsfactors
  2 levels & 4 factors = 16 experiments
  2 levels & 5 factors = 32 experiments
In our fuel consumption example, we have 2 levels:
  High or low for speed and tyre pressure
  On or off for the air conditioning
And there are 3 factors:
  Speed
  Tyre pressure
  Air conditioning
Replicates
  We would also decide how many times we wish to run the experiments
  2 levels & 4 factors & 5 replicates = 80 runs

## Slide 98: Step 12: Design of Experiments: Steps in Performing
Define the problem
State your theory
Identify the dependent (Y) and independent (X) variables
Determine the test levels for each independent variable
Calculate the number of experiments needed
Construct the table of experiments
Run the experiments
Analyse the data
Draw conclusions and make recommendations

## Slide 99: Step 12: Design of Experiments: Analysing the Data
In order to analyse DOE data you need to use a statistical software package such as SAS or MINITAB, and is therefore sadly out of scope of this presentation (A Minitab section is provided separately)
However, just so you know, the analysis can provide:
  The main effect plots for each factor (which are the vital xs?)
  Interaction effect plots (are there interactions between the xs?)
  Pareto of standardized effects (which effects contribute the most to the output variable?)
  Plots of residuals (vs. time, fitted value, normality probability) (how good is our data?)
  Coefficients for factors and interactions (including SE and p values) (what is the transfer function, how confident are we in it’s predictive qualities?)
The analyst would then interpret the results and eliminate factors as required to derive the final prediction equation

## Slide 100: Step 12: A Business Example
Incorrect customer order forms are being received - the current data shows 15% cannot be processed as a result
The improvement team brainstorm some ideas to remedy the problem, including:
  Providing a reference to a summary of the key requirements on their web-site
  Highlighting the key fields on the order form
  Providing an information leaflet that includes examples of a correctly completed form

## Slide 101: Step 12: A Business Example
They reduce the incomplete applications to 11% by including the reference to the web-site summary…
15
11
Without summary With summary

## Slide 102: Step 12: A Business Example
Introducing the highlighted fields and the summary reduces the problem to 5%
6
5
15
11
Without summary With summary
Without highlight
With highlight

## Slide 103: Step 12: A Business Example
By incorporating the leaflet with the ‘good examples’, we now have 2 levels and three factors, so 8 experiments
Software packages like Minitab present the data in the format of a cube
6
5
15
11
12
Without Example
With Example
3
13
9
What is the best combination?

## Slide 104: Step 12: A Business Example
Expressed in table format:
Summary (x1) | Highlight (x2) | Leaflet (x3) | Incomplete Applications (Y)
No summary | No highlight | No leaflet | 15
Key summary | No highlight | No leaflet | 11
No summary | Highlighted | No leaflet | 6
Key summary | Highlighted | No leaflet | 5
No summary | No highlight | Leaflet | 13
Key summary | No highlight | Leaflet | 9
No summary | Highlight | Leaflet | 3
Key summary | Highlight | Leaflet | 12

## Slide 105: Step 12: A Business Example: Levels and Factors
The example had 8 experiments
How easy is it to run the experiments?
What if we had lots of variables?
How many replicates would we need?
We might need 100’s, perhaps 1000’s of experiments, particularly if we want to replicate them to be more confident of the results
What then ..?

## Slide 106: Step 12: Experimental Designs
Full factorial
  Easy to layout & analyse, shows interactions, quantifies relationships
  Large number of runs even for small number of factors and levels
Half / Partial factorial
  Reduces number of runs, each factor equally studied, main effects shown
  Confounding of higher order interactions

## Slide 107: Step 12: Design of Experiments – Sometimes Easier Said Than Done…
Selection of designs is often a specialist task
So is the analysis using Minitab
But, hopefully you are at least aware of the possibilities that DOE can offer to your project (or NOT)!
If nothing else, it may provide you with some prompts for developing and selecting your eventual solutions
If you’d like help with this, talk to the Champion or the Process Owner

## Slide 108: Step 12: Determining the Vital Few
100% certainty is impossible
Correlation may not mean causation
More analysis is almost always possible
Fear of being wrong!
Analysis paralysis

## Slide 109: Step 12: Vital Few Confidence Test
Subjective judgment, supported by data
E.g Criminal and civil law
To move to implementing a solution, answer ‘yes’ to the first question and ‘no’ to the second
  “Are we comfortable we understand enough about the process, problem and cause(s) to develop effective solutions?”
  “Do we feel the value of additional data is worth the extra cost in time, resources and momentum?”
If you were not planning on doing a pilot, or run DOE on possible solutions, you should ask these questions at the end of the Analyse phase

## Slide 110: Step 12: Logical Cause Testing ...
All the evidence is assembled and tested against the (suspected) final causes
Similar to the way a trial proves or disproves the guilt of the accused
A matrix can be used to help summarise which causes are consistent with which data and facts
Causes inconsistent with the facts are discounted - after the facts have been re-checked

## Slide 111: Step 12: Validation (Inferential Statistics)
Use pilot results to validate improvements
Conduct a second capability analysis (1st was done in Measure phase)
Perform additional hypothesis testing to compare “before” and “after” (use the tools from the analysis phase)
Recalculate capability indices and sigma values
Do “after” values justify cost/benefit?
Proceed to final “Control” activities once validation complete

## Slide 112: Improve Summary
Step 7:
Baseline Process Performance (Y)
Step 8:
Identify Significant Variables (xs)
Step 9:
Explore Root Causes of Significant Variables (xs)
Toll Gate Review

## Slide 113
www.BeyondLean.com
Thank You!